FORMATION

Bible Study App  ·  Master Roadmap & Launch Checklist

Berean Defense LLC  ·  Company Formation → Website → Backend → Launch

PHASE 0: Company Formation       PHASE 1: Website Pages       PHASE 2: Technical Setup       PHASE 3: Backend Build       PHASE 4: Launch

| ☐ NOT STARTED | ◑ IN PROGRESS | ☑ COMPLETE | → Owner: Tony or Claude |
| --- | --- | --- | --- |

PHASE 0  COMPANY FORMATION    — Complete before everything else

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | 01 | Confirm final company name spelling: "Berean Defense" or "Berean Defender"? | Tony | NOT STARTED |  |
| ☐ | 02 | Register Berean Defense LLC in Wyoming → northwestregisteredagent.com (~$164) | Tony | NOT STARTED |  |
| ☐ | 03 | Obtain EIN (Employer Identification Number) from IRS → irs.gov (free, online, 15 min) | Tony | NOT STARTED |  |
| ☐ | 04 | File DBA "Formation Bible Study" under Berean Defense LLC with Wyoming Secretary of State | Tony | NOT STARTED |  |
| ☐ | 05 | File USPTO trademark — "Berean Defense" Class 41 ($250) → teas.uspto.gov | Tony | NOT STARTED |  |
| ☐ | 06 | File USPTO trademark — "Formation" Class 9 + Class 41 ($500 total) → teas.uspto.gov | Tony | NOT STARTED |  |
| ☐ | 07 | Purchase domains: bereandefense.com + formationbible.com (Namecheap or Cloudflare) | Tony | NOT STARTED |  |
| ☐ | 08 | Open dedicated business bank account under Berean Defense LLC EIN | Tony | NOT STARTED |  |

PHASE 1  FRONT-FACING WEBSITE PAGES    — All HTML pages for formationbible.com

Group A — Legal & Compliance Pages

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☑ | 09 | Privacy Policy (privacy_policy.html) — plain language, all data rights, CCPA/GDPR | Claude | COMPLETE |  |
| ☑ | 10 | Terms of Service (terms.html) — 19 sections, arbitration, indemnification, AI disclosure | Claude | COMPLETE |  |
| ☑ | 11 | Cookie Policy (cookie_policy.html) — 9 sections, consent banner, opt-out | Claude | COMPLETE |  |
| ☑ | 12 | AI Disclaimer page — separate page disclosing Claude API use, AI limitations, not theological advice | Claude | COMPLETE |  |
| ☑ | 13 | COPPA Notice — children under 13 policy, parental consent process | Claude | COMPLETE |  |
| ☑ | 14 | Billing Terms page — full subscription, refund, auto-renewal, Stripe terms reference | Claude | COMPLETE |  |

Group B — Brand & Identity Pages

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☑ | 15 | About Us page — Tony's story, mission, why Formation exists, Berean Defense LLC | Claude | COMPLETE |  |
| ☑ | 16 | Statement of Faith page — core doctrinal positions, inductive study philosophy | Claude | COMPLETE |  |
| ☑ | 17 | Mission page — "Bible study that actually takes you somewhere," vision, core values | Claude | COMPLETE |  |

Group C — User Experience Pages

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☑ | 18 | Home / Landing page (index.html) — hero, waitlist CTA, trust bar, features overview | Claude | COMPLETE |  |
| ☑ | 19 | Features page (features.html) — all 7 MVP features, progressive learning, community | Claude | COMPLETE |  |
| ☑ | 20 | How It Works page — step-by-step walkthrough of the inductive study method in the app | Claude | COMPLETE |  |
| ☑ | 21 | FAQ page — top 20 questions (pricing, translations, devices, AI, data) | Claude | COMPLETE |  |
| ☑ | 22 | Contact / Support page — form, email, expected response time | Claude | COMPLETE |  |
| ☑ | 23 | Error Reporting page — how to report bugs, what info to include, SLA | Claude | COMPLETE |  |

Group D — Monetization Pages

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☑ | 24 | Pricing page (pricing.html) — Free / Formation / Formation Pro tiers, billing toggle, FAQ | Claude | COMPLETE |  |
| ☑ | 25 | Checkout / Subscription page — Stripe integration, trial activation, plan selection UI | Claude | COMPLETE |  |

Group E — Post-Launch Website Tasks

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | 26 | Host landing page publicly — drag index.html to netlify.com (free, <5 min) | Tony | NOT STARTED |  |
| ☐ | 27 | Update signup.html footer links (iCloud lock prevents Claude edits — manual fix) | Tony | NOT STARTED |  |
| ☐ | 28 | Collect 100+ email waitlist signups before app launch | Tony | NOT STARTED |  |
| ☐ | 29 | Conduct 10–15 user interviews to validate MVP features with target audience | Tony | NOT STARTED |  |

PHASE 2  TECHNICAL SETUP    — API accounts & infrastructure before any code

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | 30 | Create GitHub organization for Berean Defense LLC / Formation project | Tony | NOT STARTED |  |
| ☐ | 31 | Create Apple Developer account ($99/yr) — required for iOS App Store submission | Tony | NOT STARTED |  |
| ☐ | 32 | Create Google Play Developer account ($25 one-time) — required for Android submission | Tony | NOT STARTED |  |
| ☐ | 33 | Create Stripe account and connect to Berean Defense LLC bank account | Tony | NOT STARTED |  |
| ☐ | 34 | Set up Railway account (backend hosting for MVP) → railway.app | Tony | NOT STARTED |  |
| ☐ | 35 | Register for API.Bible and get BSB (Berean Standard Bible) API key → api.bible | Tony | NOT STARTED |  |
| ☐ | 36 | Get Anthropic API key (Claude API — NOT Claude.ai subscription) → console.anthropic.com | Tony | NOT STARTED |  |
| ☐ | 37 | Set up Firebase project for authentication → firebase.google.com | Tony | NOT STARTED |  |
| ☐ | 38 | Configure Anthropic Console cost alert threshold ($50/month) to monitor AI spending | Tony | NOT STARTED |  |

PHASE 3  BACKEND BUILD    — App development (Claude writes all code)

Sprint 0 — Foundation (Claude codes)

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | 39 | Initialize React Native project (iOS + Android), set up project structure | Claude | NOT STARTED |  |
| ☐ | 40 | Initialize Node.js + Express backend API skeleton | Claude | NOT STARTED |  |
| ☐ | 41 | Set up PostgreSQL schema — users, reading_plans, notes, highlights, prayer_journal tables | Claude | NOT STARTED |  |
| ☐ | 42 | Set up Redis cache layer for performance | Claude | NOT STARTED |  |
| ☐ | 43 | Configure WatermelonDB for offline sync (React Native) | Claude | NOT STARTED |  |
| ☐ | 44 | Set up CI/CD pipeline (GitHub Actions → Railway auto-deploy) | Claude | NOT STARTED |  |

Sprint 1 — Core Bible Reading (April 1–14)

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | 45 | Bible text display — render BSB chapters/verses from API.Bible | Claude | NOT STARTED |  |
| ☐ | 46 | Chapter and verse navigation (book list, chapter list, verse jump) | Claude | NOT STARTED |  |
| ☐ | 47 | Parallel translation view (compare up to 3 translations side-by-side) | Claude | NOT STARTED |  |
| ☐ | 48 | Color-coded verse highlighting with custom labels | Claude | NOT STARTED |  |
| ☐ | 49 | Reading history — track and resume recently read passages | Claude | NOT STARTED |  |

Sprint 2 — Auth & Notes

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | 50 | User registration and login — Firebase Auth integration (email/password + Google) | Claude | NOT STARTED |  |
| ☐ | 51 | User profile schema and settings screen | Claude | NOT STARTED |  |
| ☐ | 52 | Verse notes — quick inline notes on specific verses | Claude | NOT STARTED |  |
| ☐ | 53 | Study notes — longer-form notes on passages with cloud sync | Claude | NOT STARTED |  |
| ☐ | 54 | Application journal — structured prompts ("What is God teaching me?") | Claude | NOT STARTED |  |

Sprint 3 — Study Methods & AI

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | 55 | Inductive study framework — Observe / Interpret / Apply prompts per passage | Claude | NOT STARTED |  |
| ☐ | 56 | AI Study Assistant — Claude API integration (Haiku for quick, Sonnet for deep study) | Claude | NOT STARTED |  |
| ☐ | 57 | Reading plans engine — assign, track, and complete curated study plans | Claude | NOT STARTED |  |
| ☐ | 58 | Prayer journal — link prayers to passages, track requests and answers | Claude | NOT STARTED |  |
| ☐ | 59 | Progress dashboard — depth metrics (session length, notes, applications) | Claude | NOT STARTED |  |

Sprint 4 — Community & Monitoring

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | 60 | Discussion threads — verse-level and passage-level community discussions | Claude | NOT STARTED |  |
| ☐ | 61 | Study groups — create/join groups (4–12 people), shared plans, group boards | Claude | NOT STARTED |  |
| ☐ | 62 | Accountability partner system — 1-on-1 pairing, goals, check-ins, private messaging | Claude | NOT STARTED |  |
| ☐ | 63 | Install Sentry for error tracking (React Native + Node.js) | Claude | NOT STARTED |  |
| ☐ | 64 | Configure Mixpanel event tracking for key user actions | Claude | NOT STARTED |  |
| ☐ | 65 | Set up UptimeRobot on live app URL for availability monitoring | Claude | NOT STARTED |  |
| ☐ | 66 | Set up Stripe subscription billing (Free / Formation / Pro tiers + trial logic) | Claude | NOT STARTED |  |

PHASE 4  LAUNCH    — Beta → Soft Launch → App Stores

|  | # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | 67 | Submit to Apple TestFlight beta — invite 50+ testers, collect feedback over 2 weeks | Tony | NOT STARTED |  |
| ☐ | 68 | Submit to Google Play Beta — invite 50+ testers, collect Android feedback | Tony | NOT STARTED |  |
| ☐ | 69 | Fix critical bugs from beta testing, update app based on feedback | Claude | NOT STARTED |  |
| ☐ | 70 | Submit Formation to Apple App Store for review ($99/yr Apple Developer account required) | Tony | NOT STARTED |  |
| ☐ | 71 | Submit Formation to Google Play Store ($25 one-time Google Play account required) | Tony | NOT STARTED |  |
| ☐ | 72 | Soft launch — email waitlist, YouTube announcement, social media push | Tony | NOT STARTED |  |
| ☐ | 73 | Update Google AdSense tax info to Berean Defense LLC EIN + bank account | Tony | NOT STARTED |  |
| ☐ | 74 | Convert YouTube channels (Ekklesia, EkklesiaEssentials) to Brand Accounts under LLC | Tony | NOT STARTED |  |
| ☐ | 75 | Create LinkedIn Company Page for Berean Defense LLC | Tony | NOT STARTED |  |

QUICK REFERENCE

| Phase | Focus | Tasks | Primary Owner |
| --- | --- | --- | --- |
| Phase 0 | Company Formation | 8 tasks (#1–8) | Tony |
| Phase 1 | Website Pages | 21 tasks (#9–29) | Claude + Tony |
| Phase 2 | Technical Setup | 9 tasks (#30–38) | Tony |
| Phase 3 | Backend Build | 28 tasks (#39–66) | Claude |
| Phase 4 | Launch | 9 tasks (#67–75) | Tony + Claude |
| TOTAL | All Phases | 75 tasks total | Company → Launch |

"Your word is a lamp to my feet and a light to my path." — Psalm 119:105 (BSB)

Berean Defense LLC  |  Formation Bible Study App  |  Confidential